JAMM OS

Project Status & Session Handoff Document

April 2026

# 1. What JAMM OS Is

Practice management SaaS platform built specifically for small CPA and bookkeeping firms (2-10 staff). Replaces email chains, Dropbox, DocuSign, QuickBooks invoicing, and spreadsheets with one unified system.

- Target customer: Firm owner / staff at a 2-10 person tax or advisory CPA firm

- Core promise: Automate the entire client work cycle from engagement creation to invoice payment

- Competitive positioning: Flat per-firm pricing undercutting Karbon, TaxDome, Canopy, Financial Cents

- Go-to-market: Complete full build first, demo to former employer, then cold outreach

- Tax-firm niche: Full IRS workflow support (8821/2848 authorizations, extensions, transcripts, deadlines)

# 2. Tech Stack

## Backend (Complete)

- FastAPI, PostgreSQL 14+, SQLAlchemy ORM 2.0 (Mapped[] syntax only)

- Pydantic v2 (model_dump() and field_validator() only)

- Alembic migrations, Uvicorn + Gunicorn, Docker + Docker Compose

- Argon2 password hashing (bcrypt directly, not via passlib)

- JWT (python-jose), pyotp + qrcode for TOTP 2FA

- AWS S3 (signed URLs only, never public), AWS SES for email

- Stripe Connect (each firm connects own account), Dropbox Sign for e-signatures

- QuickBooks OAuth2 bi-directional sync

## Frontend (In Progress)

- Next.js 14+ with App Router, TypeScript always

- Tailwind CSS, shadcn/ui component library

- Axios with JWT interceptor, TanStack Query

- Inter font via next/font/google

## Infrastructure

- AWS (S3, SES), Docker, GitHub: https://github.com/JAMM-Media/jamm-os

- Local path: C:\Users\Andre\Downloads\JAMM-Media\JAMM OS Build

- Frontend path: C:\Users\Andre\Downloads\JAMM-Media\JAMM OS Build\frontend

# 3. Backend Status — 100% Complete

Test count: 231 passing, 2 skipped, 0 failures   |   Alembic head: i1j2k3l4m5n6

| Phase | Status | What Was Built |
| --- | --- | --- |
| Phase 0 — Core Foundation | ✅ Done | Auth, JWT, users, config, security middleware |
| Phase 1 — Multi-Tenancy + RBAC | ✅ Done | Firm model, firm_id on all models, tenant guard, roles, session invalidation |
| Phase 2 — CRM Core | ✅ Done | Clients, contacts, engagements, tasks, tax deadlines, CSV import, QB import |
| Phase 3 — Document System | ✅ Done | S3 adapter, document model with tax categories, versioning, audit log, bulk download |
| Phase 4 — Document Requests | ✅ Done | DocumentRequest, checklist templates with tax defaults, auto-complete, reminders |
| Phase 5 — E-Signatures | ✅ Done | SignatureEnvelope, webhook, engagement letter templates, IRS 8821/2848 flow |
| Phase 6 — Client Portal | ✅ Done | Portal auth, dashboard, upload, notifications, session security |
| Phase 7 — Billing + Payments | ✅ Done | Invoices, time entries, extensions, Stripe Connect, payment webhook, portal pay |
| Phase 8 — Automation Engine | ✅ Done | AutomationRule, event bus, action registry, conditions, presets (general + tax) |
| Phase 9 — Notifications | ✅ Done | Notification model with tax types, email service, user preferences |
| Phase 10 — Integrations | ✅ Done | Integration registry, QB OAuth, client sync, invoice sync, QB reference data |
| Phase 11 — Compliance | ✅ Done | Full audit log, TOTP 2FA, data retention (7yr), security headers + CSP |
| Phase 11B — Notes | ✅ Done | Note model, entity-scoped, private toggle, firm isolation |
| Phase 11C — Messaging | ✅ Done | Firm-to-client messaging, dual staff/portal endpoints |
| Phase 11D — Portal Preview | ✅ Done | GET /portal/preview/{client_id} with staff auth and audit log |
| Phase 11E — Firm Chat | ✅ Done | Channel, FirmMessage, FirmMessageRead, @mentions, file attachments |

## Built Beyond Execution Roadmap (Expansion Phase 13A — Backend Complete)

| Feature | Status | Notes |
| --- | --- | --- |
| IRS Authorizations (8821/2848) | ✅ Done | Full model, send flow, expiry scheduler, RBAC — was expansion roadmap item |
| Extension Tracking | ✅ Done | Extension model, deadline override logic, 4868/7004/8868 form types |
| Tax Organizer | ✅ Done | TaxOrganizer model, portal send/response — was expansion roadmap item |
| Transcript Requests | ✅ Done | TranscriptRequest model, full router — was expansion roadmap item |
| QuickBooks Client Import | ✅ Done | CSV import + QB import-preview/confirm flows both complete |

# 4. Frontend Status — Partially Built

The UI skeleton is approximately 65% complete. All major pages and component folders exist. The design system is correctly wired. The remaining work is API wiring, auth flow, and the tax-specific feature additions.

## What Is Built

| Sub-Phase | Status | Files Present |
| --- | --- | --- |
| 12A — Foundation | ✅ Done | next.config.ts, tailwind.config.ts, globals.css, layout.tsx, AppShell.tsx, Sidebar.tsx, ThemeToggle.tsx, theme-provider.tsx |
| 12B — Clients (core) | ✅ Done | clients/page.tsx, clients/[id]/page.tsx, ClientCard.tsx, ClientTable.tsx, ClientEmptyState.tsx, NewClientModal.tsx, ViewToggle.tsx |
| 12C — Engagements + Tasks | ✅ Done | engagements/page.tsx, engagements/[id]/page.tsx, EngagementTable.tsx, EngagementCard.tsx, EngagementEmptyState.tsx, NewEngagementModal.tsx, tasks/page.tsx, tasks/[id]/page.tsx, TaskTable.tsx, TaskCard.tsx, TaskEmptyState.tsx, NewTaskModal.tsx |
| 12D — Documents (core) | ✅ Done | documents/page.tsx, documents/[id]/page.tsx, DocumentTable.tsx, DocumentCard.tsx, DocumentEmptyState.tsx |
| 12E — Billing (core) | ✅ Done | billing/page.tsx, billing/[id]/page.tsx, InvoiceTable.tsx, InvoiceCard.tsx, BillingSummary.tsx, BillingEmptyState.tsx |
| 12F — Portal (core) | ✅ Done | portal/page.tsx, PortalShell.tsx, PortalTodo.tsx, PortalDocuments.tsx, PortalInvoices.tsx, PortalMessages.tsx, usePortalUnreadMessages.ts |
| 12F — Notes Panel | ✅ Done | NotesPanel.tsx, NotesTab.tsx, useNotes.ts, index.ts |
| 12G — Dashboard | ✅ Done | dashboard/page.tsx, DashboardSection.tsx, PriorityItem.tsx, StatCard.tsx, sonner.tsx (toasts) |
| 12H — Firm Chat (core) | ✅ Done | firm-chat/page.tsx, useChannels.ts, useMessages.ts, useUnreadMessages.ts |
| Shared UI components | ✅ Done | StatusBadge.tsx, Modal.tsx, FormField.tsx, TextInput.tsx, SelectInput.tsx, Tabs.tsx, Breadcrumb.tsx, badge.tsx, button.tsx, card.tsx, input.tsx, separator.tsx, tooltip.tsx |
| API + mock layer | ✅ Done | lib/api.ts, lib/utils.ts, lib/mock/ (clients, engagements, tasks, documents, invoices, dashboard, portal) |

## What Is Missing — Must Build

| Item | Priority | What Needs Building |
| --- | --- | --- |
| Auth flow | 🔴 Critical | Login page (app/(auth)/login/page.tsx), useAuth hook, middleware.ts for route protection, JWT in HttpOnly cookie via Next.js API route proxy |
| API wiring | 🔴 Critical | Every page currently reads from lib/mock/ — needs real API calls via lib/api.ts connected to the FastAPI backend |
| IrsAuthBadge component | 🔴 Critical | Core shared component used on client detail, engagement detail, and dashboard. 4 states: Active (green), Pending (blue), Expired (red), Not on File (gray) |
| IRS auth card — client detail | 🔴 Critical | Full IRS authorization section on Client detail Overview tab. Send 8821/2848 modal, expiry warning, valid tax years. Manager/firm_owner only. |
| Extension filing UI | 🔴 Critical | Mark Extension Filed modal on Engagement detail. Extension badge on cards. On Extension filter chip on Engagements list. |
| Tax Deadline Watch — dashboard | 🔴 Critical | Tax season section below priority feed. Groups active tax_return engagements by Due This Week (red) / This Month (amber) / Next Month (muted). |
| Document request UI | 🟡 High | Checklist progress bar and per-item upload UI in Engagement detail Documents tab. Connects to GET/POST /document-requests endpoints. |
| Skeleton loading screens | 🟡 High | Replace any spinners on all list pages and data tables. Bg #D5D8DE light / #444444 dark. Per design spec section 8.3. |
| Portal Stripe Elements | 🟡 High | PortalInvoices.tsx likely exists but inline Stripe Elements payment flow needs verification — @stripe/stripe-js wiring. |
| Firm Chat — message feed + compose | 🟡 High | Hooks exist but no message feed component, no compose box, no @mention popover, no file attachment chip UI. |
| Firm Chat — channel management | 🟡 High | Create/rename/delete channel modals. firm_owner only. Destructive delete with red confirm button. |
| Client detail — IRS auth mini-badge | 🟡 High | Engagement detail shows whether client has active 8821 on file. Amber warning if tax_return type and no auth. |
| Portal preview (staff) | 🟡 High | View Portal button on Client detail. Opens /portal/preview/[clientId] in new tab with sticky Staff Preview Mode amber banner. |
| CSV + QB import wizard | 🟢 Medium | Multi-step import wizard on Clients page. Step 1: choose source. Step 2: preview. Step 3: confirm. Step 4: success. |
| Demo data seed | 🟢 Medium | Realistic tax firm seed: 5 clients, 2-4 engagements each with real IRS deadlines, tasks, invoices, 1 extension filed, 1 IRS authorization. |
| Empty states audit | 🟢 Medium | Verify every list page has an empty state. Dashboard and firm chat need verification. |
| Settings page | 🟢 Medium | settings/page.tsx exists but content unknown — needs verification. |

# 5. Pre-Launch Checklist (Backend Gaps)

These are known backend gaps that must be addressed before accepting real client data. They are tracked in the pre-launch checklist Word document outside the codebase.

| Item | Status | Notes |
| --- | --- | --- |
| Rate limiting on /auth/token | ❌ Pending | No rate limiting implemented yet — critical security gap before launch |
| Staff-side refresh token | ❌ Pending | Not yet implemented |
| Password reset flow | ❌ Pending | No password reset endpoint exists in codebase |
| CORS production config | ❌ Pending | Currently defaults to localhost — must set env var before production deploy |
| AWS SES domain verification | ❌ Pending | Infrastructure task — no emails can send in production until complete |
| OWASP pen test | ⚠️ Manual | Run OWASP ZAP against staging — fix all critical/high findings before launch |
| IRS 4557 compliance doc | ⚠️ Manual | Document MFA, encrypted storage, access controls, audit logging, incident response plan |

# 6. Critical Architecture Rules — Never Deviate

## Backend Rules

- SQLAlchemy 2.0 select() style only — never legacy Query API

- firm_id always injected server-side from JWT — never accepted from client request

- Use bcrypt directly, not via passlib — passlib has broken backend with bcrypt >= 4.0

- extra_metadata as SQLAlchemy attribute name — metadata is reserved and breaks silently

- Login endpoint uses JSON body (LoginRequest), not OAuth2 form data

- Background tasks must create their own SessionLocal() in try/finally — never share request session

- Enums with dots in values: always native_enum=False, store as VARCHAR

- Two audit log models intentionally: DocumentAuditLog (document_audit_logs) and AuditLog (audit_logs)

- Stripe Connect model — each firm connects own account. JAMM OS is never the merchant.

- Signed documents auto-land in client portal via webhook. Zero staff action required.

## Migration Rules — Always Follow This Sequence

- alembic current — verify starting state

- alembic revision --autogenerate -m "description"

- Read the generated file in full — if it touches existing tables, delete and write manually

- alembic upgrade head

- alembic current — confirm at head

## Security Rules

- Tenant isolation is absolute — every query scoped to firm_id without exception

- Signed URLs only for all file access — never public S3 URLs, 1 hour maximum expiry

- JWT must never touch localStorage or sessionStorage — HttpOnly cookies only in frontend

- Audit logging on every sensitive action: document access, role changes, logins, signatures, payments

- Never log sensitive data, API keys, or secrets to console or error messages

# 7. Session Recovery Procedure

If a session is interrupted, run these diagnostics before continuing:

## Backend Diagnostics

- pytest — confirm 231 passing, 2 skipped, 0 failures

- alembic current — confirm head is i1j2k3l4m5n6

- dir app\crud\ and dir app\schemas\ — confirm file state

## Frontend Diagnostics

- Run python update_snapshot.py from the JAMM OS Build root to regenerate frontend_snapshot.txt

- Upload snapshot to Claude chat and request comparison against Phase 12 roadmap

## Relaunch Claude Code

- cd "C:\Users\Andre\Downloads\JAMM-Media\JAMM OS Build"

- claude

## End of Session

- Run python update_snapshot.py to regenerate codebase_snapshot.txt (backend)

- Run python update_snapshot.py from frontend folder for frontend_snapshot.txt

# 8. How We Build — Workflow

All code is written and executed by Claude Code running in the terminal. Never generate code directly in chat.

## Instruction Delivery

- Claude (chat) writes phase-specific task.md instructions

- Save to task.md in VS Code project root

- Tell Claude Code: "Read task.md and execute the instructions inside it exactly."

- Paste output back into chat for review and explanation

- Fresh chat + fresh Claude Code session for each new phase

## task.md Structure (Permanent)

- Standing rules block at top — never overwritten between sessions

- Migration procedure block

- Phase-specific instructions for the current session

## Frontend Build Pattern

- Design conversation in separate Claude chat to produce complete spec (done — see Design Reference PDF)

- Planning conversation to translate spec into task.md

- Claude Code execution

# 9. Domain Language — Never Substitute Synonyms

| Term |  | Definition |
| --- | --- | --- |
| Firm |  | The accounting business that pays for and uses JAMM OS |
| Client |  | The accounting firm's customer |
| Contact |  | A person linked to a client (spouse, business partner) |
| Engagement |  | A unit of billable work. NEVER call this a "Project" |
| Task |  | A discrete action item belonging to both a Client and an Engagement |
| Document Request |  | A checklist sent to a client asking them to upload specific files |
| Automation Rule |  | An if/then trigger that fires actions automatically |
| Staff |  | Employees of the firm who use JAMM OS internally |
| Firm Owner |  | The admin-level user who owns the JAMM OS account |
| Client Portal |  | The separate simplified interface that clients log into |

# 10. What to Prompt in the Next Session

Copy the block below as the opening of your next Claude chat session:

JAMM OS — Frontend Completion Session

Backend: 231 passing tests, 2 skipped, 0 failures. Alembic head: i1j2k3l4m5n6. All 11 backend phases plus 11B-11E complete. Expansion roadmap Phase 13A tax features also complete in backend.

Frontend: Phase 12 approximately 65% built. All major pages and component folders exist. Design system correctly wired. Missing: auth flow, API wiring (mock data still in use), IrsAuthBadge component, IRS auth card, extension filing UI, Tax Deadline Watch dashboard, document request checklist UI, skeleton loading screens, portal Stripe Elements verification, Firm Chat message feed + compose + channel management, portal preview page.

Design reference: JAMM_OS_Frontend_Design_Reference_v2.pdf is in this project. All hex codes, component specs, and layout rules are in that document.

First priority this session: [state what you want to tackle — auth flow, API wiring, or a specific missing component].

JAMM OS — Confidential — Generated April 2026